# Email – Ordo Implementation Status Update

From: Lidia Holloway

To: Irvin Sayers

Date: 12 November 2025

Subject: Ordo – Implementation Status Update

Hi Lina,

I wanted to share a brief status update on the Ordo implementation as of 12 November 2025, based on our current planning and the latest inputs from the project overview and budget workstreams.

Overall progress
The project remains on track following kick-off earlier this year. Core planning and design activities are progressing as expected, and there are no critical risks impacting the March 2027 go-live at this stage.

Custom extensions – contractor selection
We are currently reviewing bids for the custom extensions development workstream. We received proposals from three shortlisted vendors:
- NorthPeak Digital – Strong experience with COTS customisation and Microsoft ecosystem projects; higher cost but lower delivery risk.
- BlueRiver Solutions – Competitive pricing and a solid technical approach, but limited prior experience with Copilot-adjacent integrations.
- Aurora Systems Group – Mid-range cost with a good balance of delivery capacity and familiarity with task-management platforms.

Our objective is to complete the evaluation and make a final contractor selection no later than 6 December 2025 in order to protect the downstream configuration and build schedule.

Resource consideration – maternity leave
I also wanted to flag that Delia, a member of the internal development team, has confirmed she will be starting maternity leave as of 15 January 2026. To mitigate any delivery impact, we are exploring options for a temporary replacement for the duration of her leave, either through short-term contracting or an internal backfill. I will coordinate with you to confirm the preferred approach once timing and availability are finalised.

I’ll continue to keep you updated as the contractor evaluation progresses and as we firm up the resourcing plan.

Thanks,

Lidia